# Statement of Work Template

Partner Deliverable Quality Templates  |  Focused Plus and mid-market builds  |  Last updated October 14, 2026

Adapt this to your own format. It's a starting point, not a required layout. Keep the sections, match each one's depth to the project, and delete this note before you send it. Replace each [bracketed prompt] with your project's details. Mark anything aspirational as "to confirm in discovery."

Purpose

The SoW should make crystal clear what you're responsible for delivering, what's excluded, when key deliverables land, what your scope assumes, and who owns what. On a focused build, scope clarity and explicit exclusions are your main protection against unpaid scope creep. Treat them as the most important part of the document.

## 1.1 Engagement overview and explicit exclusions

| Area | Your project |
| --- | --- |
| Engagement overview | [Build type: net-new build, replatform/migration, theme refresh, B2B/wholesale, POS rollout, or a focused international setup.] |
| Shopify plan assumption | [The plan this scope assumes (Plus by default; note Advanced/Grow if that's the case) and any plan-dependent capabilities, such as Checkout Extensibility, Functions, B2B, multiple markets.] |
| Explicit exclusions | [List what is NOT included. Consider: content creation, data cleanup, SEO audits (launch validation of SEO/analytics is included; a full SEO audit is not), penetration/load testing, third-party app licensing, ongoing support or retainer work unless stated, and ongoing Shop channel optimization beyond initial Shop Store setup.] |
| Accessibility and compliance | [State the conformance standard the build targets (e.g. WCAG 2.2 AA). The merchant owns ongoing content accessibility after launch. A formal accessibility audit or legal compliance certification is out of scope unless added. For merchants selling into the EU, treat accessibility as a compliance requirement under the European Accessibility Act.] |
| Success criteria | [A handful of measurable outcomes the merchant agrees to up front: performance targets (e.g. a Core Web Vitals baseline), the key conversion or operational metrics the build supports, and the "definition of done" for go-live. Shop Store "complete" means branded, merchandised, with products and active discounts published to Shop, and Shop_cash mapped as a payment method.] |
| Commercial boundaries | [What the fee covers, and what triggers a change request.] |

Quality bar: a reader should immediately see what's in, what's out, and where a change request begins.

## 1.2 Scope and requirements

Match depth to the project, and mark anything aspirational as "to confirm in discovery."

| Scope area | Your project |
| --- | --- |
| Storefront | [Architecture: theme-based (Online Store 2.0: which theme/base, extent of customization, app embeds) or headless/custom (Hydrogen + Oxygen, or a custom front end on the Storefront API: framework, hosting, who owns the codebase). Also performance expectations, accessibility and compliance approach (target standard and who owns conformance), and supported browsers/devices.] |
| Product catalog | [Product/variant model, collections, metafields/metaobjects, bundles if any, content ownership, search/filtering, source of truth.] |
| Cart and checkout | [Checkout customization via Checkout Extensibility, Shopify Functions where relevant, payments, Shop Pay, taxes, shipping, discounts/promotions, and known checkout limits. Note that checkout.liquid is retired and any legacy Shopify Scripts must be rebuilt as Shopify Functions.] |
| Customer accounts | [Account model (new customer accounts), login, profile data, customer migration if any, basic identity needs.] |
| Content and merchandising | [Key page types, who builds content, campaign/merchandising needs, localization if relevant, admin manageability.] |
| Sales channels | [At minimum the auto-installed Shop channel: confirm the Shop Store is branded (logo/header) and merchandised (featured collections, custom navigation), with active products and code discounts published, and who owns setup. Ongoing Shop optimization is post-launch/change-request work unless stated.] |
| Order operations | [Order lifecycle, fulfillment, returns/exchanges, notifications, operational reporting the merchant needs, and any merchant-facing automation (e.g. Shopify Flow for order tagging, fraud holds, or fulfillment routing).] |
| SEO and analytics | [URL/redirect strategy (critical for migrations), metadata, analytics and pixels, consent, launch validation.] |
| Apps and integrations | [Apps/ISVs in scope, what each is for, who owns configuration, cost assumptions, and any limits.] |
| Custom development | [Custom code scope, owner, commercial treatment, and API dependencies.] |
| Volume assumptions | [The counts that drive effort: SKUs, variants, collections, redirects, customers, historical orders, languages, currencies/markets, integrations, and (if relevant) B2B catalogs/price lists, POS locations.] |
| If applicable (keep light) | [B2B/wholesale (Plus): company accounts, catalogs, price lists, payment terms, draft orders/quotes. POS: locations in scope, hardware ownership, inventory sync, BOPIS, cross-channel returns. International: countries, currencies, languages, domains, per-market catalog/pricing differences. Delete anything not in scope.] |

Quality bar: it should be clear where the solution is Shopify-native, where it leans on an app, and where it's custom, and how each is treated commercially.

## 1.3 Deliverables and phases

Starting deliverables for a focused build. Edit, add or remove rows to fit your project. Add dates and any merchant inputs specific to this engagement.

| Deliverable | Description | Phase | Owner | Merchant input required | Target date |
| --- | --- | --- | --- | --- | --- |
| Project plan | Phases, milestones, owners, dates. | Discovery / planning | Partner | Stakeholder availability, key dates. | [date] |
| Solution and scope summary | Shopify approach, apps, integrations, data model, finalized scope decisions, known constraints. | Discovery / design | Partner | Requirements, approvals, open decisions. | [date] |
| Data migration plan (if migrating) | Objects, mapping, validation, cutover approach, owner. | Planning | Partner | Data exports, cleanup decisions, source access. | [date] |
| Test / UAT plan | What's tested, by whom, pass criteria, defect handling. | Pre-test | Partner | Business testers, test data. | [date] |
| Training / handoff materials | Admin and operational how-tos for the merchant. | Pre-launch | Partner | Attendees, scheduling. | [date] |
| Launch plan | Cutover steps, owners, timing, rollback consideration. | Launch readiness | Partner | Final approvals, third-party availability. | [date] |
| Post-launch support | Support window length, coverage, how issues are raised and triaged, and handoff at the end. | Launch / post-launch | Partner | Support contacts. | [date] |

Quality bar: a reader can see what's delivered, who owns it, when, and what the merchant must provide.

## 1.4 Integrations and data migration scope

Define integration and migration obligations at the depth the project actually needs.

| Element | Your project |
| --- | --- |
| Systems in scope | [The apps/integrations genuinely present (e.g. an ERP or 3PL connector, tax, reviews, email, analytics; middleware only if truly used).] |
| System of record | [For products, inventory, pricing, customers, orders.] |
| Ownership | [Who builds and owns each integration: partner, merchant, or app vendor.] |
| Data flows | [Direction, sync timing/frequency, and basic error-handling assumptions.] |
| Migration scope | [Objects to migrate (products, variants, collections, customers, orders, redirects, content, metafields), plus historical data if in scope.] |
| Validation | [How migrated data is checked (a structured spot-check) and the access needed to do it.] |

Quality bar: specific enough to surface delivery risk before build starts, without inventing systems-integration-testing machinery the project doesn't have.

## 1.5 Timeline and milestones

A phase-level timeline matched to a focused build. Add dates and key milestones.

| Phase | Your project |
| --- | --- |
| Discovery | [Start and end dates; key milestone.] |
| Solution design | [Start and end dates; key milestone.] |
| Build (including partner QA) | [Start and end dates; key milestone.] |
| Testing (UAT + integration checks + data validation) | [Start and end dates; key milestone.] |
| Launch readiness | [Start and end dates; key milestone.] |
| Launch | [Date; go/no-go owner.] |
| Post-launch support | [Start and end dates; handoff.] |

Quality bar: the timeline should reflect real complexity. If testing, data validation, launch readiness, or a support window are missing, the SoW isn't complete.

## 1.6 Ownership, dependencies, assumptions, and commercial controls

| Area | Your project |
| --- | --- |
| Partner-owned | [Edit as needed: deliverables, project management, build, app configuration, custom development, integration work, testing support, launch support, documentation, post-launch support.] |
| Merchant-owned | [Edit as needed: business decisions, stakeholder availability, content, product data, data cleanup, system access, third-party contracts, approvals, test execution, launch sign-off.] |
| Shopify dependency assumptions (if any) | [Any expected Shopify advisory, launch guidance, or Plus enablement, stated as assumptions. Shopify isn't a signatory to the SoW.] |
| Third-party dependency assumptions | [App/middleware setup, payment/tax provider setup, data access, expected timelines.] |
| Communication | [Single point of contact on each side, channel, response/approval timing, escalation contact.] |
| Delayed dependency treatment | [What happens if access, approvals, data, content, or decisions are late. This is the clause that protects your timeline.] |
| Change requests | [How out-of-scope work is identified, estimated, approved, and billed.] |
| Deliverable review | [How deliverables are submitted, reviewed, accepted, or deemed accepted.] |

Quality bar: no ambiguity about who provides inputs, who does the work, who approves, and how scope changes are handled commercially.